[Your logo]

The Management of Health and Safety at Work Regulations 1999

# Risk assessment and method statement

The hazards of one activity on one site, how each is controlled, and the order the team will work in on the day, briefed before the work starts.

MHSWR 1999, regulation 3, and CDM 2015, regulation 15(2).

| Detail | Entry |
| --- | --- |
| Project |  |
| Site address |  |
| Activity |  |
| RAMS reference |  |
| Contractor carrying out the work |  |
| Principal contractor |  |
| Prepared by |  |
| Approved by |  |
| Revision |  |
| Date |  |

Revision record. Reissue and rebrief when the sequence, the programme, the team or the conditions change.

| Rev | Date | What changed | By |
| --- | --- | --- | --- |

THE WORK

# The activity, the place and the people

Specific to this site: this sequence, this access, these people, this weather, this neighbouring occupier.

## Scope of the activity

What is being done, and what is not included. One activity per RAMS.

## Location and access

Where on site, how people and materials get there, and the restrictions.

## Interfaces with other trades

Who else is working nearby, before or after.

## Programme

| Start date | Duration | Working hours |
| --- | --- | --- |

## Other documents

Drawings, the construction phase plan, surveys such as asbestos, permits, lift plans, manufacturer instructions.

## The team, and their competence

| Role | Name | Card, ticket or training | Contact |
| --- | --- | --- | --- |
| Supervisor |  |  |  |
| Competent person for inspections |  |  |  |
| First aider |  |  |  |

METHOD STATEMENT

# The sequence of work

The order the team will work in on the day, from setting up to leaving the area safe, with the controls built into each stage. If the sequence changes on site, revise the RAMS and brief it again.

| Stage | What is done, and how | Controls at this stage | By |
| --- | --- | --- | --- |

CDM 2015 regulation 15(2): plan, manage and monitor the work.

RISK ASSESSMENT

# Hazards, controls and the risk that remains

Rate each significant hazard before and after its controls, as likelihood (1 to 5) times severity (1 to 5). Bands: 1 to 4 low, 5 to 12 medium, 15 to 25 high. Adapt the bands to your own policy if it differs.

| Hazard | Who could be harmed, and how | Risk before | Controls | Risk after | By |
| --- | --- | --- | --- | --- | --- |

MHSWR regulation 3(6): with five or more employees, record the significant findings.

EQUIPMENT

# Plant, equipment and PPE

| Item | Checks and certificates | Operator competence |
| --- | --- | --- |

## Personal protective equipment

PPE is the last line of defence, after the controls. Specify the type, not just the item.

| Item | Needed | Type and specification |
| --- | --- | --- |
| Safety helmet |  |  |
| Safety footwear |  |  |
| High-visibility clothing |  |  |
| Gloves |  |  |
| Eye protection |  |  |
| Hearing protection |  |  |
| Respiratory protection |  |  |
| Harness or restraint |  |  |

CONTROLS

# Substances, permits, emergencies and the environment

## Hazardous substances

| Substance | COSHH assessment reference | Controls |
| --- | --- | --- |

## Permits and plans

| Permit or plan | Needed | Reference |
| --- | --- | --- |
| Hot work permit |  |  |
| Permit to work |  |  |
| Permit to dig or break ground |  |  |
| Confined space entry |  |  |
| Lift plan |  |  |
| Temporary works design |  |  |

## Emergency and rescue

First aid, fire, and how someone is rescued if they fall, are left suspended in a harness or are overcome. The rescue plan belongs in the RAMS, not after it.

## Environment and neighbours

Dust, noise, vibration, waste, spills and hours of work.

BRIEFING RECORD

# Briefed before the work starts

Each person signs against this revision, on the day, before starting. Anyone joining later is briefed before they join the work. When the RAMS is revised, everyone is briefed again.

| Briefed by | Revision briefed | Date and time |
| --- | --- | --- |

| Name | Company | Card or ticket number | Signature | Date |
| --- | --- | --- | --- | --- |